ENTERPRISE ARCHITECTURE IMPLEMENTATION PLAYBOOK

Building the Full Cloud, Security, and Microsoft 365 Monster

A one-person execution plan for initiating, codifying, deploying, governing, securing, and adopting an enterprise Azure and Microsoft 365 platform.

| Prepared For | Prepared By | Document Type | Status |
| --- | --- | --- | --- |
| Executive decision makers and platform leadership | Cloud architecture / IaC lead | Implementation playbook | Draft for planning |

Bottom Line Yes, this can be built quickly by a one-person lead if the organization grants the right admin access, tooling, licensing, and decision authority. The work must still be deployed in rings: foundation first, pilot next, enforcement last. The monster is not chaos; it is disciplined automation with governance as the skeleton and security as the nervous system.

# 1. Mission

The mission is to establish a complete enterprise cloud operating environment covering Azure landing zones, Microsoft 365, Entra IAM, Okta integration, Intune, Defender, Sentinel-ready security operations, Exchange Online, Teams, SharePoint, AKS, CI/CD, governance, and automation.

The one-person lead acts as architect, platform engineer, automation engineer, security engineer, M365 engineer, and adoption lead. That does not mean acting recklessly. It means using strong defaults, reusable modules, phased rollout, documented exceptions, and decision checkpoints.

# 2. Operating Assumptions

| Assumption | Position |
| --- | --- |
| Access | Privileged access is granted through PIM or time-bound elevation, not permanent standing admin. |
| Source of truth | GitHub is the source of truth for architecture, IaC, automation, standards, and runbooks. |
| Deployment | Production changes flow through pull request, plan, approval, and pipeline apply. |
| Identity | Okta may remain workforce identity source; Microsoft Entra ID is the Microsoft cloud control plane. |
| Rollout | Controls are introduced through pilot groups and rings before broad enforcement. |
| Safety | Break-glass accounts and rollback plans exist before Conditional Access or federation changes. |

# 3. What I Would Use to Initiate the Monster

I would start with a controlled admin workstation or secure pipeline runner. The tooling must be installed before deployment begins.

| Tooling Area | Required Tools | Purpose |
| --- | --- | --- |
| Source control | Git, GitHub CLI or GitHub App, GitHub Actions | Version control, pull requests, approvals, automation. |
| Azure IaC | Terraform, Azure CLI, Bicep CLI, Az PowerShell | Landing zones, policy, RBAC, network, AKS, Defender, logging. |
| Microsoft 365 | Microsoft Graph PowerShell, ExchangeOnlineManagement, MicrosoftTeams, PnP.PowerShell | M365, Exchange, Teams, SharePoint, Intune, Entra automation. |
| Security | Defender portal access, Sentinel/KQL, Az.Security, Graph Security | Security posture, alerts, detection, investigation, response. |
| Containers | Docker, kubectl, Helm, Kustomize, KEDA tooling | Build, deploy, scale, and operate AKS workloads. |
| Quality gates | TFLint, Checkov/tfsec, terraform-docs, secret scanning | Prevent bad infrastructure from shipping. |
| Documentation | Word/Markdown repo docs, Mermaid, architecture decision records | Make decisions traceable and reusable. |

# 4. Access Model Needed

The lead does not need uncontrolled permanent Global Admin. The correct model is time-bound access with role separation and audit.

| Platform | Minimum Practical Role | Why Needed |
| --- | --- | --- |
| Azure | Owner/User Access Administrator via PIM for bootstrap; Contributor/Policy Contributor after baseline | Management groups, policy, RBAC, subscriptions, platform services. |
| Entra ID | Global Reader, Privileged Role Admin, Conditional Access Admin, Groups Admin as needed | Identity, PIM, groups, CA, access reviews. |
| Microsoft 365 | Global Reader plus scoped Exchange/Teams/SharePoint/Intune roles | Assess and configure M365 workloads. |
| Security | Security Admin, Defender Admin, Sentinel Contributor | Defender plans, alerts, Sentinel connectors, SOC workflows. |
| GitHub | Repo admin or maintainer plus environment admin | Pipelines, OIDC, environments, branch protection, secrets/variables. |
| Okta | Read access for assessment; app/provisioning admin for integration | SCIM, federation, group sync, rollback planning. |
| DNS/Certificates | Scoped DNS and certificate lifecycle permissions | Application ingress, AVD, private DNS, certificates. |

# 5. Phase 0: Readiness and Safety

Do This Before Touching Enforcement Create break-glass accounts, validate licensing, confirm domains, capture tenant state, set GitHub controls, and define pilot groups. A monster build without safety gates becomes a lockout machine.

Confirm tenant ID, primary domains, licensing, subscriptions, regions, and compliance requirements.

Create or validate two cloud-only break-glass accounts with strong authentication and monitoring.

Create GitHub repository structure, branch protection, environments, approvals, and OIDC plan.

Define pilot users, pilot devices, pilot subscriptions, pilot workloads, and rollback owners.

Document naming, tagging, region, identity, network, and data-classification standards.

Export current tenant and M365 settings before making changes.

# 6. Phase 1: Governance Foundation

Governance is deployed first because every later workload should inherit the same operating contract.

| Step | Action | Automation |
| --- | --- | --- |
| 1 | Create management group hierarchy for platform, landing zones, AKS, data, AVD, sandbox, migration, decommissioned. | Terraform |
| 2 | Define policy initiatives for regions, tags, storage, Key Vault, public IPs, AKS, Defender, diagnostics. | Terraform/Azure Policy |
| 3 | Create RBAC groups and assign roles by management group/subscription scope. | Terraform/Graph |
| 4 | Create budgets, alerts, and ownership tags. | Terraform/Az |
| 5 | Publish governance standards and exception process. | Markdown/DOCX |

# 7. Phase 2: Identity and IAM

Identity controls the whole estate. The platform should assume Entra ID is the authorization plane for Azure and Microsoft 365.

Create role-based groups for platform, security, network, M365, AVD, app, and AKS administration.

Implement PIM for privileged Azure and Entra roles.

Define Okta to Entra provisioning and federation pattern with rollback plan.

Create Conditional Access in report-only first, then pilot enforcement, then broad rollout.

Require phishing-resistant MFA for privileged roles and MFA for all users.

Enable access reviews for privileged groups and guest access.

# 8. Phase 3: Network and Connectivity

The network model is hub-spoke with controlled egress, private DNS, private endpoints, and approved ingress patterns.

| Component | Enterprise Standard |
| --- | --- |
| Hub VNet | Connectivity subscription owns firewall, DNS resolver, Bastion, VPN/ExpressRoute, shared services. |
| Spokes | Workload subscriptions receive spoke VNets; app teams do not create arbitrary peerings. |
| Egress | Internet-bound traffic routes through Azure Firewall or approved equivalent. |
| Ingress | Public apps use Front Door WAF, Application Gateway WAF, or approved ingress controller. |
| Private endpoints | Required for restricted data and production PaaS services. |
| DNS | Private DNS zones centrally managed and linked through platform process. |

# 9. Phase 4: Security, Defender, and Sentinel

Security is not a dashboard after deployment. It is part of the landing zone contract.

| Security Layer | What I Would Enable |
| --- | --- |
| Defender for Cloud | Defender CSPM, Servers, Containers, Storage, Key Vault, SQL, App Service, Resource Manager, APIs where applicable. |
| Defender XDR | Unified incidents across endpoint, identity, cloud apps, Office 365, and cloud alerts. |
| Sentinel | Connect Defender, Entra, Azure Activity, Firewall, Key Vault, Storage, AKS, AVD, and GitHub audit logs. |
| Endpoint | Defender for Endpoint, Intune compliance, ASR rules, BitLocker, EDR in block mode where licensed. |
| Identity | Identity Protection, risky sign-in policies, PIM alerts, break-glass monitoring. |
| Cloud workload | Runtime alerts, vulnerability management, container image scanning, policy compliance. |

# 10. Phase 5: Microsoft 365 Workloads

Microsoft 365 is part of the enterprise landing zone because collaboration, identity, endpoint, and data controls are inseparable.

| Workload | Baseline I Would Build |
| --- | --- |
| Exchange Online | Anti-phishing, anti-malware, anti-spam, safe links/attachments, SPF/DKIM/DMARC alignment, transport rules, external sender tagging. |
| Teams | Guest/external access standards, meeting policy, app governance, recording/transcription policy, lifecycle controls. |
| SharePoint/OneDrive | External sharing restrictions, site templates, sensitivity labels, default link settings, retention and access reviews. |
| Purview | Sensitivity labels, data classification, retention labels, audit, DLP roadmap. |
| Intune | Compliance policies, security baselines, Autopilot, update rings, app deployment, endpoint privilege controls. |
| Defender XDR | Cross-workload incidents and SOC triage model. |

# 11. Phase 6: Application Platform and AKS

The first application platform should prove that the landing zone can host a real elastic workload.

Deploy private AKS with Azure CNI, network policy, Azure RBAC, workload identity, OIDC issuer, and Azure Policy add-on.

Create ACR Premium with admin disabled and image scanning process.

Use Key Vault with private endpoint, RBAC, purge protection, and workload identity.

Implement cluster autoscaler, user node pools, HPA, and KEDA for event-driven scaling.

Deploy ingress through WAF-approved pattern.

Add CI/CD for image build, scan, push, deploy, and approval.

# 12. Phase 7: Automation and CI/CD

| Pipeline | Purpose | Gate |
| --- | --- | --- |
| Terraform plan | Validate and preview landing-zone changes. | Pull request required. |
| Terraform apply | Apply approved infrastructure changes. | GitHub environment manual approval. |
| M365 baseline | Apply Graph/PowerShell configuration changes. | Pilot ring and approval. |
| Container build | Build, tag, scan, and push app images. | Secret scanning and image policy. |
| Kubernetes deploy | Deploy manifests/Helm/GitOps changes. | Environment approval and rollout checks. |
| Drift detection | Scheduled plan/check jobs detect manual drift. | Ticket or PR remediation. |

# 13. Phase 8: Adoption and Operating Model

The work is not complete when the code deploys. The company needs a cloud operating model that people can follow.

| Artifact | Why It Matters |
| --- | --- |
| Executive decision pack | Shows what leadership approved and why. |
| Architecture standards | Defines the company cloud contract. |
| Runbooks | Tells operators how to respond, recover, rotate, upgrade, and onboard. |
| Subscription vending form | Turns new cloud demand into a repeatable intake. |
| Exception register | Makes risk visible and time-bound. |
| Dashboards | Shows compliance, spend, security posture, and adoption progress. |
| Training path | Turns the one-person build into an operating capability. |

# 14. Safety Gates

Controls That Must Never Be Skipped Break-glass tested, report-only first for Conditional Access, pilot rings for Intune, audit-first policy where migration risk exists, and manual production approval for infrastructure changes.

| Gate | Pass Criteria |
| --- | --- |
| Break-glass | Two accounts tested, monitored, documented, and excluded from federation failure paths. |
| Conditional Access | Report-only results reviewed before enforcement. |
| Intune | Pilot group validates compliance and baselines before broad rollout. |
| Defender | Plans enabled in pilot subscriptions and alert routing validated. |
| Azure Policy | Deny policies tested in nonprod or scoped pilot before enterprise enforcement. |
| Terraform | Plan reviewed and approved before apply. |
| M365 | Configuration changes exported before modification. |

# 15. First 30/60/90 Days

| Window | Primary Outcomes |
| --- | --- |
| Days 1-30 | Tenant assessment, repo setup, tooling, break-glass, standards, management groups, initial policy/RBAC, remote state. |
| Days 31-60 | Hub network, central logging, Defender baseline, Sentinel connectors, Conditional Access pilots, Intune pilots, first AKS landing zone. |
| Days 61-90 | M365 hardening rings, subscription vending, AVD pilot, workload onboarding, dashboards, runbooks, executive adoption reporting. |

# 16. Definition of Done

Architecture and executive decision pack approved.

GitHub repo contains IaC, scripts, standards, runbooks, and deployment pipelines.

Management groups, policies, RBAC, budgets, logging, and Defender are deployed.

Identity and Conditional Access baselines are piloted and staged for enforcement.

M365 security baselines are documented, piloted, and automated where safe.

First AKS landing zone is deployed with private networking, ACR, Key Vault, autoscaling, and monitoring.

Subscription vending and exception processes are operational.

Dashboards show cost, compliance, security posture, and adoption metrics.

# 17. Final Position

A one-person show can initiate this monster if the person operates like a platform organization: standards first, Git as source of truth, automation everywhere, security embedded, and rollout controlled through rings. The work scales because the decisions are encoded into policy, modules, pipelines, and runbooks.

The right posture is aggressive but disciplined: move fast on architecture and automation, move carefully on tenant-wide enforcement, and make every control measurable.